Appendix 1. R D & E Form No. 1

For Use of Study Leader

PROJECT PROPOSAL

SKSU EXTENSION PROPOSAL

- Project:     Online Research And Collaboration for Learning and Education (ORACLE)

- Proponent: Project Leader: 	ELBREN O. ANTONIO
                     Co-Project Leader: 	BADU PANIMBANG
                     Member: 		MARY GRACE I. SANTIAGO

- Source of Fund: RDI

- Total Budgetary Requirements: Php 190,000.00

- Time/Duration: 36 months (August 2025 - July 2028)

- Cooperating Agency: SULTAN KUDARAT STATE UNIVERSITY

- Rationale:

The Sultan Kudarat State University (SKSU) is committed to advancing knowledge, innovation, and community development through the production of quality research outputs such as theses, capstone projects, feasibility studies, and Institutional Plan Outputs (IPOs). With the increasing volume of research generated annually, there is a growing need for a structured and intelligent system that ensures accessibility, originality, collaboration, and long-term sustainability of these academic works.

In response to this challenge, SKSU introduces ORACLE: Online Research and Collaboration for Learning and Education, a centralized digital research management platform. ORACLE is designed not only to safeguard the integrity and quality of research but also to align with the United Nations Sustainable Development Goals (SDGs) by promoting innovation, inclusivity, and responsible knowledge dissemination.

Specifically, ORACLE supports the following SDGs:

- SDG 4: Quality Education – By providing students and researchers with a reliable system to access, manage, and validate research, ORACLE enhances the quality of education and strengthens academic integrity.

- SDG 9: Industry, Innovation, and Infrastructure – By leveraging technology to manage and monitor research outputs, the system fosters innovation and contributes to building a robust digital infrastructure for research governance.

- SDG 16: Peace, Justice, and Strong Institutions – Through transparency, accountability, and integrity in research management, ORACLE upholds ethical academic practices and supports strong institutional governance.

- SDG 17: Partnerships for the Goals – ORACLE facilitates collaboration and linkages across disciplines, campuses, and partner institutions, encouraging joint research projects that address local and global challenges.

By integrating these SDGs into its design and purpose, ORACLE goes beyond being a digital repository. It becomes a transformative platform that empowers learners, supports faculty, strengthens institutional research, and contributes to global development efforts.

- Significance

The development of ORACLE: Organized Research Access and Collaboration for Learning and Education carries substantial significance across different stakeholders of Sultan Kudarat State University (SKSU) and beyond. By integrating a Title Similarity Matching Module within ORACLE, the system not only safeguards the originality of research outputs but also promotes efficiency, collaboration, and integrity in the research process.

1. For Students and Researchers
ORACLE empowers students and researchers by providing instant feedback on the uniqueness of their proposed titles. This reduces repetitive revisions caused by unintentional duplication, allowing them to focus on refining the substance of their research. It also nurtures critical thinking, creativity, and academic integrity—skills that are essential in producing high-quality and innovative studies.

2. For Advisers and Panel Members
Through ORACLE, advisers and panelists are equipped with a data-driven decision support tool that streamlines the initial screening of research titles. The automated similarity detection reduces manual workload, prevents overlooked redundancies, and enables evaluators to devote more time to assessing research feasibility and methodological soundness.

3. For the University
Institutionally, ORACLE strengthens SKSU’s research ecosystem by ensuring that the research repository is populated with unique, credible, and quality-driven outputs. This fosters a culture of academic honesty and innovation, while also enhancing the university’s standing as a research-oriented institution. Moreover, ORACLE reflects SKSU’s commitment to digital transformation in education, positioning the university as a leader in adopting technology for research governance.

4. For the Academic Community and Future Researchers
The significance of ORACLE extends beyond SKSU. It provides a replicable framework for other universities and institutions seeking to integrate text similarity detection and collaborative research management into their systems. It also opens avenues for future studies in natural language processing, artificial intelligence, and educational technology—fields that continue to shape the future of higher education.

In essence, ORACLE is not just a repository but a comprehensive research collaboration and validation tool. Its contribution lies in ensuring originality, promoting collaboration, and modernizing research practices, thereby benefiting students, faculty, the university, and the broader academic community.

### IX. Objectives

### General Objective

To strengthen the research ecosystem of Sultan Kudarat State University (SKSU) by developing and implementing ORACLE: Online Research and Collaboration for Learning and Education, a digital platform that enhances accessibility, organization, collaboration, and innovation in research management.

### Specific Objectives

- To design and develop a centralized online system that allows users to store, organize, and retrieve research outputs, including theses, capstone projects, IPO, international researches, and proposals.

- To integrate intelligent search features that support research management, such as categorization, indexing, and search functions for efficient access and monitoring.

- To provide a user-friendly interface that promotes collaboration among students, advisers, panel members, and administrators.

- To deploy and integrate ORACLE into the existing SKSU digital ecosystem for institutional use.

- To conduct training, workshops, and orientation sessions for end-users (students, faculty, and researchers) to ensure effective adoption and utilization of the system.

- To establish a sustainable mechanism for monitoring, evaluating, and continuously improving the system based on user feedback and evolving research needs.

- Literature Review

### A research management system plays a critical role in ensuring the accessibility, originality, and integrity of academic outputs. As universities expand their digital repositories, challenges emerge in maintaining organized records, supporting collaboration, and safeguarding the novelty of research. This literature review discusses related concepts, studies, and systems that provide insights relevant to the development of ORACLE: Online Research and Collaboration for Learning and Education.

Research Management Systems in Higher Education

Globally, many universities have adopted online research repositories to enhance accessibility of scholarly outputs. According to Pinfield et al. (2017), institutional repositories not only improve visibility but also contribute to quality assurance in academic research. Similarly, Xia (2021) emphasized that digital systems streamline research approval workflows and reduce administrative burden. These studies show that centralized systems are effective in consolidating academic works, ensuring transparency, and supporting policy compliance.

Collaboration and Knowledge Sharing

The use of technology in academic collaboration has been highlighted in several studies. Chen and Huang (2020) noted that digital platforms foster collaboration among faculty and students by enabling shared access to data and resources. Locally, Cruz (2019) demonstrated that collaborative research portals in Philippine universities encourage interdisciplinary studies and make research more responsive to community needs. This highlights the importance of ORACLE in promoting not just repository management but also active collaboration across stakeholders.

Academic Integrity and Originality

Ensuring the originality of academic work remains a challenge worldwide. Bretag et al. (2019) argued that academic integrity tools, including text comparison and plagiarism detection systems, provide safeguards against duplication while fostering a culture of honesty. In the local context, Reyes and Dela Cruz (2022) reported that automated systems significantly reduced redundancy in capstone and thesis submissions, thereby improving the overall quality of student research. ORACLE aligns with these findings by offering structured management that upholds integrity across all research stages.

Technological Innovations in Research Portals

Modern research management systems are integrating artificial intelligence (AI) and machine learning to provide advanced analytics, recommendation systems, and similarity detection. Gupta and Singh (2020) highlighted that hybrid approaches combining metadata indexing and semantic search greatly improve retrieval efficiency. In the Philippines, University-based digital repositories like UP Diliman Journals Online and Ateneo’s Archium demonstrate the effectiveness of open-access, indexed systems in promoting both innovation and transparency.

Synthesis

The reviewed literature underscores the importance of digital research management systems in enhancing accessibility, collaboration, and integrity in academic institutions. Both international and local studies confirm that such systems reduce redundancy, support academic honesty, and streamline workflows for researchers and administrators alike. Building on these findings, ORACLE: Online Research and Collaboration for Learning and Education will not only serve as a repository but also as a collaborative platform that integrates research governance, originality assurance, and digital transformation for SKSU.

- Methodology

### Phase 1: Requirements Gathering and System Design

- Stakeholder Consultation – Conduct interviews and focus group discussions with thesis advisers, panel members, and students to identify their needs, pain points, and expectations.

- Data Acquisition – Collaborate with the University Research Office to obtain a structured dataset of existing research titles (thesis, capstone, IPO, faculty research, etc.), ensuring completeness, accuracy, and confidentiality.

- System Architecture Design – Plan the integration of the Title Similarity Matching module into the existing SKSU Online Research Management System (ORMS). Create workflow diagrams, database schema updates, and system architecture documentation.

### Phase 2: Development and Algorithm Implementation

  - Algorithm Integration – Develop and code multiple similarity algorithms to ensure robustness:

    - Jaccard Similarity – Captures overlap between sets of words; good for quick comparisons.

    - Cosine Similarity – Converts titles into vector space; effective in measuring semantic closeness.

    - Levenshtein Distance (Edit Distance) – Detects typos and very close matches by counting character-level edits.

    - Sørensen–Dice Coefficient – Similar to Jaccard but emphasizes common words; ideal for short text comparisons.

  - Hybrid Approach – Combine outputs from the above algorithms using weighted scoring to generate a more reliable similarity index.

### Phase 3: Testing and Integration

- Unit Testing – Validate each similarity algorithm individually with a sample dataset.

- System Testing – Assess end-to-end functionality, ensuring preprocessing, algorithm execution, and hybrid scoring work seamlessly.

- User Acceptance Testing (UAT) – Select pilot users (students, advisers, panelists) to test the tool for accuracy, usability, and user experience. Gather feedback for refinements.

- System Integration – Collaborate with the University IT department to merge the module into the live ORMS, ensuring data security and compliance with university standards.

### Phase 4: Deployment and Training

- Deployment – Roll out the Title Similarity Matching module to all system users.

- Training & Orientation – Conduct workshops, orientations, and provide simple user manuals and video tutorials to guide students, advisers, and faculty.

### Phase 5: Monitoring and Evaluation

- Monitoring – Track system performance, user engagement, and accuracy of similarity scores.

- Evaluation – Conduct surveys and feedback sessions with stakeholders to measure the system’s effectiveness in reducing duplication and improving title originality.

- Continuous Improvement – Implement enhancements based on feedback and update the dataset periodically.

### Expected Output

- A fully integrated, functional, and user-friendly Title Similarity Matching Module within the SKSU Online Research Management System (ORMS).

- A hybrid similarity scoring mechanism that provides accurate results across different title formats and structures.

- Comprehensive training materials (manuals, videos, guides).

### Impact

- For Students/Researchers: Provides real-time similarity checking, reduces redundancy, and promotes originality in research titles.

- For Advisers/Panelists: Streamlines title screening and decision-making, allowing them to focus on quality rather than redundancy.

- For the University: Enhances research integrity, prevents duplication, and strengthens SKSU’s credibility in research management and publication quality.

X. Expected Outputs

- A fully functional ORACLE System (Online Research and Collaboration for Learning and Education) integrated into SKSU’s digital infrastructure.

- A centralized research repository that consolidates theses, capstone projects, feasibility studies, and IPOs for easy access and monitoring.

- A user-friendly platform with collaboration tools for students, faculty, and administrators.

- Training materials and workshops to guide end-users in effectively utilizing the system.

- A sustainable monitoring and evaluation mechanism to ensure continuous improvement.

### Potential Outcomes

- Increased efficiency in research management and approval processes.

- Enhanced originality, integrity, and quality of student and faculty research outputs.

- Strengthened collaboration between students, advisers, and panel members across SKSU campuses.

- Broader visibility and accessibility of SKSU research outputs, both locally and globally.

- Creation of a structured knowledge base that future researchers can build upon.

### Social Impact

- Promotes a culture of academic honesty and innovation among students and faculty.

- Improves collaboration and mentorship, fostering stronger relationships between students and advisers.

- Provides equitable access to research outputs across all SKSU campuses, reducing knowledge silos.

- Contributes to SDG 4 (Quality Education) and SDG 17 (Partnerships for the Goals) by empowering learners and enabling academic linkages.

### Economic Impact

- Reduces administrative costs and manual processes associated with research tracking and duplication checks.

- Optimizes resource allocation by streamlining the approval workflow, saving time and effort for faculty and staff.

- Strengthens SKSU’s reputation as a research-driven institution, opening doors for more funding, grants, and partnerships.

- Provides a foundation for income-generating opportunities, such as collaborative research projects with external institutions, LGUs, and industries.

# A – PROJECT WORKPLAN

(1) Program Title: Implementation of Title Similarity Matching in an Online Research Management System
(2) Project Title: ORACLE: Online Research and Collaboration for Learning and Education
(3) Project Duration: 3 Years (36 months)
(4) Project Start Date: August 2025
(5) Project End Date: July 2028

| (6) Objectives | (7) Target Activities | (8) Target Accomplishments (Quantify if possible) | Year 1 |  | Year 2 |  | Y3 |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Q1&2 | Q3&4 | Q1&2 | Q3&4 |  |
| 1. To design and develop the ORACLE system | Stakeholder consultation & requirements gathering | At least 5 FGDs/consultations with stakeholders | ✔️ |  |  |  |  |
|  | System architecture and interface design | 1 system design blueprint and 1 UI prototype | ✔️ |  |  |  |  |
| 2. To implement the digital repository and collaboration features | System development (Beta) | Develop beta version of ORACLE |  | ✔️ |  |  |  |
|  | Populate repository with research data | Upload at least 200 research titles/outputs from 7 campuses |  | ✔️ |  |  |  |
| 3. To test and integrate ORACLE into the SKSU ecosystem | Pilot testing & refinement | 3 rounds of pilot testing with 50 users |  | ✔️ |  |  |  |
|  | Integration with existing SKSU systems | Successfully integrate ORACLE into SKSU portal |  | ✔️ |  |  |  |
| 4. To deploy ORACLE for institutional use | System launch & deployment | Full deployment across 7 campuses |  | ✔️ |  |  |  |
|  | Training and workshops | 7 campus-wide trainings for students & faculty |  | ✔️ |  |  |  |
| 5. To sustain and continuously improve the system | Monitoring & evaluation | Quarterly reports and 1 survey per semester |  | ✔️ |  | ✔️ |  |
|  | System enhancement & updates | 2 major updates based on feedback |  |  |  | ✔️ |  |
| 6. To disseminate research findings from ORACLE | Research publication (system results & algorithm performance) | At least 1 national/international paper published |  |  | ✔️ | ✔️ |  |
| 7. To protect intellectual property of ORACLE | Patent registration with IPOPHL | 1 patent application filed and accepted |  |  |  |  | ✔️ |

*FGD (Focus Group Discussion)

# B – EXPECTED OUTPUTS

(2) Project Title: ORACLE: Online Research and Collaboration for Learning and Education
(3) Project Duration: 36 months
Project Start Date: August 2025
Project End Date: July 2028

## Year 1 Expected Outputs (August 2025 – July 2026)

| ## (9) EXPECTED OUTPUTS (6Ps) | ## Y1 ## Objectively Verifiable Indicators | ## Q1 | ## Q2 | ## Q3 | ## Q4 | ## Total |
| --- | --- | --- | --- | --- | --- | --- |
| ## Publications | ## Draft of 1 system design documentation and 1 user manual | ## 1 | ## 1 | ## 0 | ## 0 | ## 2 |
| ## Policies | ## 1 draft guideline on the use of ORACLE for research management | ## 0 | ## 1 | ## 0 | ## 0 | ## 1 |
| ## Patents/Products | ## Beta version of ORACLE developed and tested | ## 0 | ## 1 | ## 0 | ## 0 | ## 1 |
| ## People Services | ## 5 FGDs/consultations + 3 rounds of pilot testing with 50 users | ## 0 | ## 1 | ## 1 | ## 0 | ## 2 |
| ## Places | ## System deployed in SKSU research office for internal pilot | ## 0 | ## 1 | ## 0 | ## 0 | ## 1 |

## Year 2 Expected Outputs (August 2026 – July 2027)

| (9) EXPECTED OUTPUTS (6Ps) | Y2 OVIs | Q1 | Q2 | Q3 | Q4 | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Publications | At least 1 international research paper published on ORACLE results | 0 | 1 | 0 | 0 | 1 |
| Policies | Approved policy for integrating ORACLE into SKSU research governance | 0 | 0 | 1 | 0 | 1 |
| Patents/Products | Fully functional ORACLE deployed across 7 campuses | 0 | 1 | 0 | 0 | 1 |
| People Services | 7 campus-wide training workshops conducted (students & faculty) | 0 | 1 | 1 | 0 | 2 |
| Places | ORACLE institutionalized in SKSU as official research repository | 0 | 0 | 1 | 0 | 1 |

## Year 3 Expected Outputs (August 2027 – July 2028)

| (9) EXPECTED OUTPUTS (6Ps) | Y3 OVIs | Q1 | Q2 | Q3 | Q4 | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Publications | At least 1 Scopus/ISI-indexed publication on ORACLE research results. | 0 | 1 | 0 | 0 | 1 |
| Policies | Continuous updating of research management guidelines | 0 | 1 | 0 | 0 | 1 |
| Patents/Products | 1 Intellectual Property registration (IPOPHL) filed and accepted | 1 | 1 | 0 | 0 | 2 |
| People Services | Advanced trainings for ORACLE administrators & IT staff | 0 | 1 | 1 | 0 | 2 |
| Places | ORACLE showcased in 1 regional/national research conference | 0 | 1 | 0 | 0 | 1 |

XIV. Budgetary Requirements

|  | Source of Fund: RDE | Implementing Agency: Sultan Kudarat State University (SKSU) |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Year 1 |  |  |  |  |
| ITEM |  | 1st Quarter | 2nd Quarter | 3rd Quarter | 4th Quarter | Total |
| I. Personal Services |  |  |  |  |  |  |
| A. Direct Cost |  |  |  |  |  |  |
| Honoraria |  |  |  |  |  |  |
| (1) Project Leader @ 3500/month |  | 3500*3 | 3500*3 | 3500*3 | 3500*3 | 42000 |
| Sub Total for PS |  | 10500 | 10500 | 10500 | 10500 | 42000 |
| II. Maintenance and other Operating Expenses |  |  |  |  |  |  |
| A. Direct Cost |  |  |  |  |  |  |
| 1. Travel |  |  |  |  |  |  |
| Travel Local - Deployment of system and Monitoring |  | 2000 | 2000 | 2000 | 2000 | 8000 |
| 2. Supplies & Materials (Training kits, USBs, Manuals, certificates) |  |  |  |  |  |  |
| 3. Communications |  | 1000 | 1000 | 1000 | 1000 | 4000 |
| 4. Representation Expenses |  |  |  |  |  |  |
| 5. Other professional services |  |  |  |  |  |  |
| Sub-Total for MOOE |  | 3 000 | 3 000 | 3 000 | 3 000 | 12 000 |
| III. EQUIPMENT OUTLAY |  |  |  |  |  |  |
| System Software |  |  |  |  |  | (free of charge - developed by CCS) |
| Sub-Total for EO |  |  |  |  |  |  |
| Total |  |  |  |  |  | 54000 |

## Year 1 Budget (Aug 2025 – July 2026)

## Year 2 Budget (Aug 2026 – July 2027)

|  | Source of Fund: RDE | Implementing Agency: Sultan Kudarat State University (SKSU) |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Year 1 |  |  |  |  |
| ITEM |  | 1st Quarter | 2nd Quarter | 3rd Quarter | 4th Quarter | Total |
| I. Personal Services |  |  |  |  |  |  |
| A. Direct Cost |  |  |  |  |  |  |
| Honoraria |  |  |  |  |  |  |
| (1) Project Leader @ 3500/quarter |  | 3500*3 | 3500*3 | 3500*3 | 3500*3 | 42000 |
| Sub Total for PS |  | 10500 | 10500 | 10500 | 10500 | 42000 |
| II. Maintenance and other Operating Expenses |  |  |  |  |  |  |
| A. Direct Cost |  |  |  |  |  |  |
| 1. Travel |  |  |  |  |  |  |
| Travel International Conference Presentation, Research Publication/ Scopus Indexed |  | 50000 |  |  |  | 50000 |
| Sub-Total for MOOE |  | 50000 |  |  |  | 50000 |
| III. EQUIPMENT OUTLAY |  |  |  |  |  |  |
| System Software |  |  |  |  |  | (free of charge - developed by CCS) |
| Sub-Total for EO |  |  |  |  |  |  |
| Total |  |  |  |  |  | 92000 |

## Year 3 Budget (Aug 2027 – July 2028)

|  | Source of Fund: RDE | Implementing Agency: Sultan Kudarat State University (SKSU) |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Year 1 |  |  |  |  |
| ITEM |  | 1st Quarter | 2nd Quarter | 3rd Quarter | 4th Quarter | Total |
| I. Personal Services |  |  |  |  |  |  |
| A. Direct Cost |  |  |  |  |  |  |
| Honoraria |  |  |  |  |  |  |
| (1) Project Leader @ 3500/quarter |  | 3500*3 | 3500*3 | 3500*3 | 3500*3 | 42000 |
| Sub Total for PS |  | 10500 | 10500 | 10500 | 10500 | 42000 |
| II. Maintenance and other Operating Expenses |  |  |  |  |  |  |
| A. Direct Cost |  |  |  |  |  |  |
| 1. Other professional services |  |  |  |  |  |  |
| IP Registration (IPOPHL Filing & Acceptance) |  |  |  |  | 2000 | 2000 |
| Sub-Total for MOOE |  |  |  |  | 2000 | 2000 |
| III. EQUIPMENT OUTLAY |  |  |  |  |  |  |
| System Software |  |  |  |  |  | (free of charge - developed by CCS) |
| Sub-Total for EO |  |  |  |  |  |  |
| Total |  |  |  |  |  | 44000 |

## Grand Total (Year 1 – 3)

| Category | Year 1 | Year 2 | Year 3 | TOTAL |
| --- | --- | --- | --- | --- |
| Personal Services (PS) | 42000 | 42000 | 42000 | 126000 |
| MOOE | 12000 | 50000 | 2000 | 64000 |
| Equipment Outlay (EO) | – | – | – | – |
| Grand Total |  |  |  | 190,000 |